Press Note

NAYA RAIPUR DEVELOPMENT AUTHORITY Near Mahanadi Dwar, Old Mantralaya, Raipur-492001,Chhattisgarh Ph:0771-4066011 Fax:0771-4066188, Website: www.nayaraipur.com

Short Term Tender Notice NIT no. 9/ST-LED/ELECT/CE(E)/NRDA/2012-13, Raipur, Dated: 07.02.2013 Sealed tenders are invited from manufacturers or their authorized dealer or eligible registered Electrical Contractors with Govt/PSUs/Local bodies in appropriate class having Class “A” Electrical License and who fulfill the Pre-Qualification criteria, for the work of “Design, Supply, Installation, Testing and Commissioning of LED Street Lights and High Mast Lighting system along with power supply infrastructure development at Naya Raipur”. Estimated Cost (Rs in Lacs); EMD (Rs in Lacs); Cost of Tender Document (Rs ); Time Period; Date of submission; Date of opening. 560; 5.60; 5,000.00; 02 Months; 22.02.2013, upto 15.00 hrs; 22.02.2013, After 16.00 hrs. Pre -Qualification Criteria. 1.The intending tenderer’s average annual turnover during last three (3) years ending 31st March ( i.e 2009-10, 2010-2011 & 2011-12) of the previous financial year,should be equal to INR 560 Lacs or more. 2.Should have completed satisfactorily similar work during last 7 years i.e. after 31/12/2005 as below: - At least one work of similar nature costing not less than 448 Lacs or two works of similar nature costing not less than 278 Lacs . For this purpose, “cost of work‟ shall mean gross value of the completed work including the cost of materials supplied by the Employer /Client, but excluding those supplied free of cost. Similar work shall means the work of supply & erection of street lighting including its HV/LV distribution system, executed in single work executed in a Govt(Central/State) or PSUs or Local bodies.. Tenders can be downloaded from the website www.nayaraipur.com from 08.02.2013. Amendment in tender, if any, will only be uploaded on the website and shall not be published in any newspaper. Chief Executive Officer

NAYA RAIPUR DEVELOPMENT AUTHORITY (NRDA)

RAIPUR, CHHATTISGARH

DETAILED SHORT TERM NIT

# STNIT No.:   09/ST/ELECT/CE(E)/NRDA/2012-13,Raipur         		Dated – 07.02.2013

Last date and time for submission of tenders: 1500 hrs on 22.02.2013

- Item Rate Tenders are invited in the prescribed tender documents by the Chief Executive Officer, Naya Raipur Development Authority (NRDA), Raipur Chhattisgarh from Sealed tenders are invited manufacturers or their authorized dealer or eligible registered Electrical Contractors with  Govt/PSUs/Local bodies in appropriate class having Class “A” Electrical License and fulfill the Pre-Qualification criteria, for the work of, who fulfill the Pre-Qualification criteria. The detailed NIT is as  under:-

| Name of work | Design, Supply, Installation, Testing and Commissioning of LED Street Lights and High Mast Lighting system along with power supply infrastructure development at Naya Raipur |
| --- | --- |
| Estimated Cost (INR in Lacs) | 560.00 |
| EMD (INR in Lacs) | 5.60 |
| Time allowed including rainy season | 02 months |
| Cost of Tender (In INR) | 5000.00 |
| Start Date of Tender download | 08.02.2013 |
| Last Date of download Tender | 21.02.2013 |
| Last Date and time of submission of Tender | 22.02.2013 & 15.00Hrs |
| Date and time of opening of Tender | 22.02.2013 & 16.00Hrs |
| Date of Mockup | 25.02.2013 |

- Pre Qualification Criteria -To be eligible under the contract, the intending tenderer should meet the mandatory criteria mentioned in 3.1 and 3.2 below:-

- Tender Criteria

3.1 	Financial Criteria

Average Annual Turnover: The intending tenderer’s average annual turnover during last three (3) years ending 31st March ( i.e 2009-10, 2010-2011 & 2011-12) of the previous financial year,should be equal to INR 560 Lacs or more.  Annual turnover is total certified payments received for contracts in progress and completed during the financial year.

For above, the Tenderer has to submit audited balance sheets of their financial turn over/ accounts along with profit and loss acount for the last three(3) years, duly certified by the Chartered Accountant. Where necessary, the Authority can make enquiries with the Tenderer’s Bankers.

3.2 Technical Criteria

    - Particular Experience The Tenderer shall provide documentary evidence that it has successfully/satisfactorily completed (without levy of liquidated damages):

At least one work of similar nature costing not less than 448 Lacs or two works of similar nature costing not less than 278 Lacs in last Seven years. For this purpose, “cost of work‟ shall mean gross value of the completed work including the cost of materials supplied by the Employer /Client, but excluding those supplied free of cost. Similar work shall means the work of supply & erection of street lighting including its HV/LV distribution system, executed in a single work executed  in a Govt(Central/State) or PSUs or Local bodies..

For these, the certificate of satisfactory completion from Employer shall be submitted along with the application incorporating clearly the name of Contractor, name of the work, Contract value, billing amount, date of commencement of works, scheduled date of completion, actual date of completion, satisfactory performance of the Contractor, Quality of works executed (Very Good/Good/Fair/Poor), Time overrun if any (whether with or without levy of compensation or levy of compensation).

The works may have been executed by the Applicant as prime contractor or as member of joint venture or as authorised sub-contractor. In case a project has been executed as Joint Venture by two or more firms, weightage towards experience in the project would be given to JV partners in proportion to their participation in the Joint Venture. The copy of the document stating that the tenderer is an authorised sub-contractor of the work shall also be submitted.

In case the similar work, as described above, is only a part of a composite/bigger project, the certificate from Employer should also indicate the cost of similar work out of the total project cost of composite/bigger project.

    - Electrical License

The Tenderer should have Electrical license to work in Chhattisgarh, if the same is not available with the vendor the same shall be obtained within 15 days of issue of LoA. In case intending tenderer is not aving the electrical class A license, he shall give an undertaking in the prescribed formate for the same.

Note: -

- Ongoing project / part project experience shall not be considered for evaluation.

- For the benefit of the intending tenderer’s a checklist is enclosed at Schedule-D (vi), for the documents to be submitted along with tender.

- Certificates:

- All tenderers should submit the valid registration certificate. Commercial tax certificate, balance sheet with profit and loss statement, duly certified by Chartered Accountant.

- The tenderers shall also submit satisfactory completion certificates in support of each quoted experience along with work order.  The satisfactory completion certificate should be signed by an officer not below the rank of Executive Engineer concerned in case of Government department or the rank of General Manager in case of public/ private sector as the case may be.

- All the documents to be submitted shall be duly notarized.

- The tender document for the above work is available on NRDA’s websites: www.nayaraipur.com and www.cg.gov.in Tenderer will have to download the tender document, and shall submit the tender along with the tender cost as mentioned in the Para 1 above. For tender cost, DD drawn in favor of “CHIEF EXECUTIVE OFFICER, NRDA” should be enclosed. The tenderers shall attach the cost of tender document along with EMD as mentioned in the Para 1 above.

- Three envelope Tender procedures shall be followed. Tenderer has to submit three sealed envelopes containing the documents as detailed below simultaneously, enclosed in a Fourth Envelope.

| ENVELOPE-1 | EMD & Cost of tender in the prescribed format |
| --- | --- |
| ENVELOPE-2 | Technical Tender consisting of the documents/certificate in proof of prequalification criteria PART ONE, Design, Supply, Installation, Testing and Commissioning of LED Street Lights and High Mast Lighting system along with power supply infrastructure development at Naya Raipur and tender specification in soft & hard copy and (NRDA F-1) excluding schedule-A |
| ENVELOPE-3 | Financial Tender PART ONE (Schedule-A) |

All the three tenders shall be put in a fourth envelope which shall be dully sealed. All the 4 envelopes shall be super-scribed with the Name of Work and Name of intending tenderer. Respective envelopes shall also be marked as envelope 1, envelope 2, and envelope 3 as detailed above. Tenders who do not conform to the specified requirements will be held non-responsive.

Initially, only the envelope -1 shall be opened, if found responsive then the envelope-2 (Technical tender) shall be opened at the date and time given in the Tender Document. The Price tender shall remain sealed and unopened in the custody of NRDA.

- TENDER OPENING AND EVALUATION

  - TENDER OPENING

    - NRDA will open the outer envelope of all the Bids received for the work (except those received late) containing the sealed technical package and the sealed financial package and announce the names of (i) Tenderers, (ii) Tenderers who have submitted modification of technical/financial packages, and (iii) Tenderers who have given notice for withdrawal of their Tenders in the presence of Tenderers or their representatives who choose to attend Tender opening on the date and time mentioned in the NIT. In the event of specified date of Bid opening being declared as a holiday for NRDA, the Technical Package will be opened at the appointed time and location on the next working day.

    - Envelopes marked Technical Tender  shall be opened first. Tenderer‟s names, „Modification of Technical Tender‟, the presence/or absence of EMD, the amount and validity of EMD furnished with each Tender and such other details, as NRDA may consider appropriate will be announced by NRDA at the opening.

    - The Tenderers or their representatives who are present shall sign attendance sheet evidencing their attendance.

    - The sealed envelope containing the Financial Tender shall not be opened at this stage.

  - EXAMINATION, EVALUATION AND DETERMINATION OF RESPONSIVENESS OF TECHNICAL TENDER

Test of Responsiveness :-

    - Prior to evaluation of Technical Tender, NRDA will determine whether the Tender is accompanied with the tender cost, EMD in the required form, amount and validity. In case of any non conformity tender shall be rejected as non responsive.

    - If the EMD furnished does not conform to the amount and validity period as specified in the Instructions to Tenderers and has not been furnished in the form specified in GCC, the Tender shall be rejected by NRDA as non -responsive and the Technical Tender and the sealed Financial Tender will be returned to the Tenderer.

    - Prior to the detailed evaluation of technical bid, the Employer will determine whether each Tender is responsive to the requirements of the Tender documents. For the purpose of this Clause, a responsive Tender is one, which conforms to all the terms, conditions and specifications of the Tender documents without material deviation or reservation which include exceptions, exclusions & qualifications. A material deviation or reservation is one which affects in any substantial way the scope, quality, performance or administration of the works to be undertaken by the Tenderer under the Contract, or which limits in any substantial way, the NRDA's rights or the Tenderer‟s obligations under the Contract as provided for in the Tender documents and / or is of an essential condition, the rectification of which would affect unfairly the competitive position of other Tenderers presenting substantially responsive Tenders at reasonable price.

    - Subject to confirmation of the EMD by the issuing bank, the Technical tender accompanied with valid EMD will be taken up for further evaluation. In case, the Bank does not confirm the issuance of EMD, the Tender shall be rejected as non-responsive.

Stage-I : Technical Evaluation shall comprise of :-

A – Mandatory Criteria:-

    - The Technical Tender shall be further evaluated for determining the eligibility of the Tenderer as per the evaluation & qualification criteria given clause no 3.1 & 3.2.

    - Tenderer shall submit design of Street lighting along with complete details of light fixtures and other equipments  as per the specific requirement mentioned in the tender.

    - The Technical Tender will be checked to ascertain whether the Tender has been properly signed and all the details/documents as indicated in check list have been submitted.

B – Technical Criteria

    - Design submitted by the bidder must clearly show the median, main carriageway, shoulder. Design shall be made through dialux software or any other software as approved. All file of the generated output must be submitted in soft copy as well as hard copy. IES file of the specified light product must be submitted in soft copy for verification purpose. Any error or overwriting shall not be acceptable. (Mandatory)

    - The design criteria shall be fulfilled. The light product, driver current, lumen output, input wattage and other relevant details in design shall be considered for technical evaluation of the rest criteria.

    - If the Technical Tender is not substantially responsive and does not fulfill the evaluation & qualification criteria, it will be rejected by NRDA and will not subsequently be made responsive by any subsequent correction or modification or withdrawal of the non-conforming deviation or reservation. However, NRDA reserve the right to ask any clarification from Tenderers for details submitted with technical package if it so desires during the technical evaluation.

    - The mock shall be evaluated in respect of the tenderer who are found qualified in the technical evaluation.

C- Mockup

    - Tenderer are required to submit 3 nos. light fixtures as per proposed design along with the other accessories of light fixtures/lumineir of specified types as per  submitted design and specifications mentioned in the submitted tender documents(by the tenderer) for mockup. Submission of light fixtures & Lamp shall be at site address –

Naya Raipur, Chhattisgarh.

The exact location shall be communicated in time.

    - The mockup shall be done in 3 nos poles on existing roads of Naya Raipur.

    - Tenderer shall depute representative having complete knowledge to explain their product in detail.

    - Tenderer shall organize & bear all cost of providing samples material, illumination arrangement, power generator, transport, loading, unloading, security, etc for the mockup.

    - Mockup will be evaluated by a committee, nominated by NRDA. If required modifications will be suggested and an undertaking to agree to the modifications without any financial implications will be taken from the tenderer. However, in case major changes, if any in the work or if NRDA feels that some modifications need to be done to create a level playing field, a revision in the price-bid could be allowed only at the discretion of NRDA.

    - The Tenderers who are found qualified in the technical evaluation as well as mockup shall be intimated by registered post/fax/e-mail about the date, time and place of opening of Financial Bid. In the event of the specified date being declared a holiday for NRDA, the Financial Bid will be opened at the appointed time and location on the next working day.

    - The unopened tender of the tenderer who are found unresponsive or who are found not qualified in the technical evaluation of mockup evaluation shall be returned unopened to tenderer.

  - OPENING OF FINANCIAL TENDERS

    - NRDA will open the envelope marked „Financial Tender‟ (including „Modifications pursuant to Clause 20), in presence of the Tenderers (found qualified in the technical evaluation) or their representatives who choose to attend on the date intimated to such Tenderers.

    - The names of the Tenderers whose Technical Tender is found to be substantially responsive, the Tender prices, the total amount of each Tender, any discount, „modifications of Financial Tender and such other details, as NRDA may consider appropriate will be announced by NRDA at the opening of the Financial Bid.

    - The Tenderers or their representatives who are present shall sign attendance sheet evidencing their attendance.

  - Examination of Financial Tender and Determination of Responsiveness of Financial Tender.

- (a) NRDA reserves full rights to reject any or all the tenders without assigning any reason, and to seek any further information from the tenderers. The selection shall be at the entire discretion of NRDA and the NRDA's decision in this respect shall be final and binding. Further NRDA reserves right to split the contract in two or more parts. This shall be at the entire discretion of NRDA and NRDA's decision in this matter shall be final and without appeal.

(b) The competent authority on behalf of NRDA does not bind himself to accept the lowest or any other tender, and reserves to himself the authority to reject any or all of the tenders received without the assignment of a reason. All tenders in which any of the prescribed conditions is not fulfilled or any condition including that of conditional rebate is put forth by the tenderer, shall be summarily rejected.

- Tenders shall be valid for 90 (Ninety) days from the last date of submission of the tender. NRDA will not be responsible for any costs or expenses incurred by Tenderers in connection with the preparation or delivery of Tenders. If any tenderer withdraws his tender before the said period or issue of letter of acceptance/intent, whichever is earlier, or makes any modifications in the terms and conditions of the tender which are not acceptable to the NRDA, then the NRDA shall, without prejudice to any other right or remedy, be at liberty to forfeit entire amount of Earnest Money as aforesaid.

- The intending tenderers are advised to send their queries to NRDA either by post or by email to ceo@nayaraipur.com, cee@nayaraipur.com and eee1@nayaraipur.com 7 days prior to submission date.

- Clarification/ amendments, if any shall be posted on website only.

- Period for completion of work as mentioned above at Para 1 is inclusive of rainy season.

- Approved hard copy of the standard document is available in the office of the employer and could be seen on any working day during office hours at the following address:-

Chief Engineer, NRDA

Near New Rakhi Police Station,

Naya Raipur

- The intending tenderers are advised to cross check the downloaded version of the tender document with the hard copy available with NRDA.

- In case of any discrepancy between the downloaded tender and the approved hard copy, the approved hard copy shall hold good for contractual as well as legal purposes.

- Tenderers are advised to inspect and examine the site and its surroundings and satisfy themselves before submitting their tenders, as to the nature of the ground and sub-soil (so far as is practicable), the form and nature of the site, the means of access to the site, the accommodation they may require and in general, shall themselves at their own cost obtain all necessary information as to risks, contingencies and other circumstances which may influence or affect the execution of work and shall incorporate the cost of such effects while quoting the tender. A tenderer shall be deemed to have full knowledge of the site whether he inspects it or not and no extra charges consequent on any misunderstanding or otherwise shall be allowed. The tenderer shall be responsible for arranging and maintaining at his own cost all materials tools & plants, water, electricity, access facilities for workers and on all materials tools & plants, water, electricity, access facilities for workers and on all other services required for executing the work unless otherwise specifically provided in the contract documents. Submission of tender by a tenderer implies that he has read this notice and all other contract documents and has made himself aware of the scope and specifications of the work to be done and local conditions and other factors having a bearing on the execution of the work.

- Canvassing whether directly or indirectly, in connection with tenders is strictly prohibited and the tenders submitted by the contractors who resort to canvassing will be liable to rejection.

- The successful tenderer shall be required to execute an agreement on a non judicial stamp paper of appropriate value with the Engineer-in-charge in the Proformas annexed to the tender document, within 7 days of the issue of letter of acceptance/ award by the NRDA. The cost of non judicial stamp paper shall be borne by contractor. In the event of failure on the part of the successful tender to sign the agreement within 7 days, the entire earnest money will be forfeited and tender shall be cancelled.

- The successful tenderer, upon issue of letter of acceptance, in addition to execution of an agreement on a non judicial stamp paper of appropriate value, shall also be required to furnish an irrevocable Performance Bank Guarantee of requisite amount to the Engineer-in-Charge in the Performa annexed to the tender document, within 7 days of the issue of the letter of acceptance /award of Tender by the NRDA. In the event of failure on the part of the successful tenderer to furnish the Performance Bank Guarantee within 7 days, the earnest money will be forfeited and tender shall be cancelled.

- This Notice Inviting Tender shall form a part of the contract document. In accordance with clause 1 of the contract, the letter of acceptance/ award shall be issued in favour of the successful tenderer/ contractor. After submission of the performance guarantee, by the contractor, the General arrangement drawings and other details for commencement of work shall be issued. The contract shall be deemed to have come into effect on issue of communication of letter of acceptance of the tender. On such communication of acceptance, the successful Tenderer/Contractor shall, within 7 days from such date, formally sign the agreement consisting of:-

  - PART ONE of the Tender documents along with detailed NIT as issued to the contractor at the time of invitation of tender and acceptance thereof together with any correspondence leading thereto and

  - PART TWO of the Tender document i.e. “General conditions of contract duly modified / corrected to the extent as specified under PART ONE (though not issued to the contractor but always available for inspection on written demand at the office of the officer inviting tenders specified under Schedule F of PART ONE of the Tender Document) and deemed to have been consulted, inspected, understood and considered by the tenderer before quoting and submitting his tender.

  - Agreement signed on non-judicial stamp paper of appropriate value as per prescribed proforma of tender documents.

- GCC is available as a standard NRDA Publication and can also be downloaded free of cost from the NRDA web site under title “General conditions of contract” for Contractors in construction Contracts” However contractors are advised to refer to PART ONE of the tender document carefully and thoroughly for corrections/ modifications in the “General conditions of contract” Standard is also available for inspection in the office of the Engineer in charge on written demand from contractors. Link site http:// nayaraipur.com/documents/gcc.pdf

- While submitting the tender the contractor shall clearly and legibly write his full mailing address including PIN code, Telephone / Fax Numbers / e-mail address etc for communication purposes and shall inform the Engineer in Charge about any change from time to time in his postal / mailing address. The communication shall be dispatched only at the contractor’s such latest informed address and NRDA shall in no way be responsible for non-receipt of correspondence by the contractor.

- It is found that the contractor has misrepresented that facts or has attempted to secure or has secured the work by misrepresenting the facts or by submitting false or forged documents then the Entire Earnest Money submitted by the contractor and or the Performance Guarantee and/ or the Security Deposit as the case may be, shall be liable to be absolutely forfeited and such contractor / individuals shall also be liable to be prosecuted for cheating / forgery / fraud etc as per law.

- Bill of quantities must enclosed with tender document, the rate shall be quoted against each item separately in figures as well as in words

- During price Tender evaluation, the Employer will correct arithmetical errors on the following basis:

- if there is a discrepancy between words and figures, following procedure shall be followed:

- the unit price which correspond to the total price for the item worked out by the Tenderer shall be followed;

- If the total price of an item is not worked out by the Tenderer or it does not correspond with the rates written either in words or figures then the rate quoted by the Tenderer in words shall be taken as correct.

- if there is a discrepancy between the unit price and the total price that is obtained by multiplying the unit price and quantity, the unit price shall prevail and the total price shall be corrected;

- if there is an error in a total corresponding to the addition or subtraction of subtotals, the subtotals shall prevail and the total shall be corrected.

- The unit wise amounts will be rounded to the nearest rupee

- The tendered rates of items against which no rate or price is entered by the tenderer will be taken as zero and the price of the same shall be deemed to have been covered by the rates/amount quoted in other items.

- The tender document shall be written legibly and free from erasure, overwriting or conversion of figure. Any correction where unavoidable shall be made by crossing out, rewriting and attestation by the tenderer.

- All royalties be paid by the contractor as also all tolls, duties, local and other levies including sales tax, insurances & workman compensation act etc.

- Contractor will be bound to follow CG Model rules relating to its water supply & sanitation in labour camp.

- The contractor shall pay not less than the minimum wages to labours engaged by him on the work.

- Department reserves the right to take up the work departmentally or to award any work on contract in the vicinity without prejudice to the terms of contract.

- If the rate quoted by the lowest (L1) of the tenderer is considered unbalanced (in relation to the Department's estimate of cost of work to be performed under the contract) by the CEO, NRDA, then tenderer shall submit detail price/rate analysis of major items of the work within 7 days of such notice so as to demonstrate the internal consistency of these price/rate(s) with his quoted price/rate(s). After evaluation by tender sanctioning authority CEO, NRDA may require the tenderer to submit additional Security upto 5% of the estimated cost put to tender for the performance of the agreement in the shape of F.D. receipt in favor of the CEO, NRDA before signing of the agreement, which shall be refunded along with the normal S.D. after Completion of work. If he fails to complete the work or leave the work in complete, this 5% additional SD, shall also be forfeited by the department, & the agreement shall be terminated and action shall be taken in accordance of relavent contract clause of the agreement.

- Important Instructions to Tenderers :The tenderers who have down loaded the tender documents from the web site, should read the following important instructions carefully before actually quoting the rates & submitting their tender on the tender document downloaded from the web site:

- The tenderer should see carefully & ensure that all the pages of PART ONE (NRDA F-1) of the tender document including schedule of quantities of items of work (NRDA F-1 Schedule-A) has been down loaded properly & completely.

- The printout of the downloaded tender document shall be taken on A-4 size plain white paper only & the printer settings shall be dept to ensure that the downloaded document is printed in the same manner and pattern / setting as appearing on the web site & there is no change in the formatting, number of pares etc.

- The tenderer should ensure that no page in the down-loaded tender document is missing and all pages in the down-loaded tender document as printed are legible & clear & are printed on a good quality paper.

- The tenderer should ensure that every page of the down-loaded tender document is signed by tenderer himself.

- The tenderer should ensure that the down loaded tender document is properly bound and wax sealed before submitting the same in the envelope. Loose / Spiral binding shall be liable to be rejected.

- In case of any correction/ addition / alteration/ omission in the downloaded tender document vis a vis that in the Standard DRAFT Tender Document available in the office of NRDA, it shall be liable to be rejected.

- The tenderer shall furnish a declaration to this effect that no addition/ deletion/ corrections have been made in the downloaded tender document being submitted by him and it is identical to the tender document appearing on the Web-site and with the Standard DRAFT Tender Document available in the officer of the office inviting the tenders.

Chief Executive Officer,

NRDA Near Mantralaya Mahanadi Dwar,

Raipur 492 001 Chhattisgarh

Phone No (0771) 4066011, 4268643.